MK DATA 📱

Enterprise Fintech & VTU Platform — Handover & Operations Guide

Client Handover Deliverable | Prepared for Production Deployment
Lead Developer Contact: 08034910470

# 1. Executive System Overview

MK DATA is an enterprise-grade fintech and VTU (Virtual Top-Up) platform engineered to deliver instant mobile data bundles, airtime recharge, electricity utility tokens, cable TV subscriptions, and educational exam PINs across Nigeria. The system is built on Next.js 16 App Router, React 19, PostgreSQL (Neon Serverless), Prisma ORM, and TailwindCSS, backed by atomic wallet debit safeguards and BillStack automated virtual bank account funding.

# 2. Core Technology Stack

| Component Layer | Technology / Framework | Purpose / Role |
| --- | --- | --- |
| Web Frontend & API | Next.js 16 (App Router), React 19, TypeScript | Responsive client portal, checkout flows & API routes |
| Database Layer | PostgreSQL (Neon Serverless) & Prisma 6 | ACID financial transactions, relational catalogs & indexing |
| Payment Processing | BillStack Dedicated Virtual Accounts | Instant wallet funding via Wema/Providus bank transfers |
| Telecom Providers | Alrahuz Data, AmySub, Saiful, SMEPlug | Multi-vendor mobile data, airtime, and utility fulfillment |
| Push Notifications | Firebase Admin SDK (FCM Multicast) | Automated device push notifications and broadcast alerts |
| Authentication | Jose JWT, Bcrypt & Biometric Tokens | Session management, PIN hashing & biometric device auth |

# 3. Third-Party Account Transfer Matrix

To assume complete operational ownership of MK DATA, transfer the following services to client-owned accounts:

| Service Provider | Account Role | Transfer & Verification Action |
| --- | --- | --- |
| Vercel Hosting | Web & API Host | Transfer Team / Project to client Vercel organization. Ensure production domain SSL is active. |
| Neon PostgreSQL | Database Host | Transfer project ownership in Neon Console. Verify database connectivity. |
| BillStack Payments | Payment Gateway | Update KYC, settlement bank account, and Webhook URL to production domain. |
| Alrahuz Data | Primary Telecom Vendor | Register/transfer account, fund vendor wallet float, and update ALRAHUZ_API_TOKEN. |
| Firebase (Google Cloud) | Push Notifications | Grant Owner role in Firebase Console. Generate and upload fresh service account JSON. |
| Domain Registrar | DNS & Domain | Point DNS A/CNAME records to Vercel and verify https://mkdata.com.ng. |

# 4. Operational Troubleshooting Matrix

| Issue Symptom | Root Cause | Resolution Action |
| --- | --- | --- |
| Bank transfer made, wallet not credited | Webhook signature mismatch or URL misconfigured | Verify BILLSTACK_SECRET_KEY in Vercel and check Admin > Webhooks log. |
| Data order fails: Vendor balance low | Alrahuz float wallet ran out of funds | Immediately top up Alrahuz account via bank transfer. Orders can be retried. |
| Push notification broadcast error | FIREBASE_SERVICE_ACCOUNT_JSON missing/invalid | Re-export service account JSON from Google Cloud Console and paste in Vercel. |
| Admin login PIN rejected | Admin user PIN reset or missing in DB | Run 'npm run seed:admin-services' with MK_ADMIN_PIN='000000'. |

# 5. Lead Developer Contact & Technical Handover Support

For source code walkthroughs, deployment inquiries, or technical assistance:
• Phone / WhatsApp: 08034910470
• Handover Support: Direct Architecture & Environment Inquiries